**ITE5315 Project-Phase 1 Report**

|  |  |
| --- | --- |
| Group Info | Enter your Group no: 15 |
| Deepanker Goyal, Anuj Deol, Keshav Sharma |

**Project Git Repo: https://github.com/anujdeol/WebProjectSem3.git**

# **How did you divide the work?** (Provide detailed information on the task-assigning to each member)

Keshav: Database connection and model creation

Anuj Deol: API designing and MVC structuring

Deepanker: API designing MVC structuring

# **Progress Made till Phase 1** (Provide detailed information on the progress that you made so far in the project, Evaluate your team progress on Phase 1 and mark your team out of 10)

Created MVC project setup

We have designed all the API routes that was update, delete, add and fetched movie data

Created routes and database collection and model for user login and register and created UI for the same .

Now we are about to create the UI for all the routes and other implementation like security and session tracking

# **Difficulties Encountered in Reporting Week** (Provide detailed information on the difficulties and challenges that you encountered in the project so far)

Structuring the routes while rendering the HBS files.

# **Tasks to Be Completed in Next Week** (Outline the tasks to be completed in the following week and how do you divide the work)

We create the UI for all the routes

Implementation of session tracking cookies for user login and security feature “bcrypt”